# CSCI 419 Weekly Report for the week ending on Sunday 12 / 3 / 2017 From: Sean Tesch

**Accomplishments This Week**:  
We met with our client to ask about database preferences and organization.

**Goals/Milestones Next Week**:  
We would like to get the database organization figured out and set up.

**Estimated Percent Completed on Current Project**:  
We have approximately 8%.

**Problems/Risks Realized/Issues**:  
I have limited time to work on the project with Karl and Leah because of class and work.

# Signed:\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_