# CSCI 419 Weekly Report for the week ending on Sunday 2 / 5 / 2017 From: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Accomplishments This Week**:  
We have an “alpha” version of the program made for him to use. We attempted to install mySQL on his laptop. We also presented our project to the class

**Goals/Milestones Next Week**:  
We want to get mySQL installed on his laptop and get the “alpha” version working for him to play with. We also want to get the calendar started.

**Estimated Percent Completed on Current Project**:  
45%

**Problems/Risks Realized/Issues**:  
We have not been able to install mySQL onto his laptop yet.

# Signed:\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_