# CSCI 419 Weekly Report for the week ending on Sunday 3 / 12 / 2018 From: Sean Tesch

**Accomplishments This Week**:  
We were finally able to get the VC++ issues figured out and we got the alpha version of our program to our client for the weekend. The solution ended up being fairly straightforward, only because we used a program to find the dependencies and we needed a 32 bit and 64 bit C++.

**Goals/Milestones Next Week**:  
We want to start our calendar and try to find a workaround for the C++/C# issue with the calendar API. This is our last big implementation besides smaller GUI issues our client may have.

**Estimated Percent Completed on Current Project**:  
70%

**Problems/Risks Realized/Issues**:  
The main risk we have is finding a workaround for the Google API and our C++ project.

# Signed:\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_