# CSCI 419 Weekly Report for the week ending on Sunday 3 / 26 / 2018 From: Sean Tesch

**Accomplishments This Week**:  
We finally started on the calendar implementation. We also got smaller bugs and changes fixed such as phone number clearing when you click on it, we also fixed an issue when female was selected for the athlete, another instance of the database would open up.

**Goals/Milestones Next Week**:  
We want to continue our work on the calendar. We also want to finish up the bug list we have as well as gather new input from Rob since he has had more time to play with our program.

**Estimated Percent Completed on Current Project**:  
75%

**Problems/Risks Realized/Issues**:  
The main risk we still have is finding a workaround for the Google API and our C++ project.

# Signed:\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_